A CRM APPLICATION FOR THECHAISHOP&CO

4. Project Planning Phase

# Project & Team Details

| Attribute | Details |
| --- | --- |
| Project Title | A CRM Application for TheChaiShop&Co |
| Domain | Cloud Computing / Salesforce Administration |
| Platform | Salesforce Lightning Developer Edition |
| Institution | PS PT MGR Government Arts & Science College, Sirkali, Puthur - 609108 (College Code: ANM403) |
| Submission Portal | SkillWallet |
| Team Leader | PRITHIVIRAJ R - (Reg. No. 24134031802521033) |
| Member 2 | Dharun Mass - (Reg. No. 24134031802521016) |
| Member 3 | Ajan A - (Reg. No. 24134031802521006) |
| Member 4 | Sanjai D - (Reg. No. 24134031802521041) |
| Member 5 | Vigneswaran C - (Reg. No. 24134031802521055) |

# 4. PROJECT PLANNING PHASE

## 4.1 Agile Project Planning & Methodology

The project followed an Agile-based development approach with defined milestones and sprints.

A Salesforce Developer account was created to set up the development environment.

Custom objects were designed to store customer, employer, and enterprise data.

Custom tabs and a dedicated Lightning Application were developed for system navigation.

Fields, relationships, and global picklists were configured to ensure data consistency.

Page layouts and record types were created based on user roles and sales channels.

Validation rules were implemented to prevent incorrect data entry.

Email templates and automated flows were developed for customer notifications.

Reports and dashboards were created for performance monitoring and analysis.

Regular sprint reviews and testing were conducted to track progress and resolve issues.

The project was completed within the planned timeline through systematic scheduling.

## 4.2 Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Description | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1 | As an admin, I want to create a Salesforce developer account so that I can configure and deploy the TheChaiShop&Co CRM application. | 1 | High | PRITHIVIRAJ R |
| Sprint-1 | Data Modeling | USN-2 | As an admin, I want to create Customer, Employer, and Enterprise objects so that business data can be stored and managed systematically. | 3 | High | Dharun Mass |
| Sprint-2 | Data Modeling | USN-3 | As a user, I want separate tabs for each object so that I can easily navigate and manage CRM records within the application. | 3 | High | Ajan A |
| Sprint-2 | Data Modeling | USN-4 | As a manager, I want a dedicated Lightning App so that all CRM operations are accessible from a single dashboard. | 3 | High | Sanjai D |
| Sprint-2 | Data Modeling | USN-5 | As an admin, I want to create customer and order fields so that complete sales and billing details can be captured accurately. | 5 | Medium | PRITHIVIRAJ R |
| Sprint-2 | Data Modeling | USN-6 | As a user, I want customized page layouts for different record types so that only relevant information is displayed during data entry. | 5 | High | Dharun Mass |
| Sprint-2 | Data Modeling | USN-7 | As a manager, I want separate record types for Retail and Enterprise customers so that different business categories can be managed efficiently. | 5 | Medium | Ajan A |
| Sprint-3 | Automation | USN-8 | As a system, I want to validate customer details and order inputs so that incorrect data entries are prevented. | 3 | High | Sanjai D |
| Sprint-3 | Automation | USN-9 | As a system, I want automated flows to send email notifications so that customers receive timely updates and offers. | 5 | High | Vigneswaran C |
| Sprint-4 | Automation | USN-10 | As a system, I want to automatically calculate billing amounts so that invoices are generated without manual effort. | 5 | High | Dharun Mass |
| Sprint-5 | Reports | USN-11 | As a manager, I want sales and customer reports so that I can monitor business performance and make informed decisions. | 4 | High | Ajan A |
| Sprint-6 | Dashboards | USN-12 | As a manager, I want visual dashboards so that I can quickly analyze sales, customers, and enterprise performance. | 4 | Medium | Sanjai D |

## 4.3 Project Tracker, Velocity & Sprint Execution

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2026 | 29 Oct 2026 | 20 | 29 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2026 | 05 Nov 2026 | 20 | 05 Nov 2026 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2026 | 12 Nov 2026 | 20 | 12 Nov 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 20 | 19 Nov 2026 |
| Sprint-5 & 6 | 8 | 6 Days | 21 Nov 2026 | 26 Nov 2026 | 8 | 26 Nov 2026 |